UNIT 2: Systems Planning

IT303: SYSTEMS ANALYSIS AND DESIGN

1

BREAKDOWN OF ONE TIME COST WORKSHEET

Assumed project development duration: 3 MONTHS (part-time project fees)

A. Development Cost

Description

Fee/Month

Mo.

Sub_Total

System Analyst (PT)

10,000.00

3

30,000.00

Programmer (PT)

20,000.00

3

60,000.00

Encoder (PT)

5,000.00

1

5,000.00

Research / QA (PT)

6,000.00

2

12,000.00

TOTAL

107,000.00

B. User Training

Description

Honoraria/day

Sub_Total

User Training (2 days)

1,500.00

3,000.00

Training Kit

1,000.00

1,000.00

TOTAL

4,000.00

C. ADDITIONAL HARDWARE/SOFTWARE

Description

Unit Cost

Sub_Total

Cloud Database Setup

1,000.00

1,000.00

External Drive

2,500.00

2,500.00

BREAKDOWN OF ONE TIME COST WORKSHEET

A. Development Cost

107,000.00

B. User Training

4,000.00

C. Additional

Hardware/Software

3,500.00

TOTAL ONE TIME COST

114,500.00

Total One Time Cost = Total Development Cost + Total

User Training + Total Additional Hardware/Software

RECURRING COST

Description

Rate (PHP)

Annually

Software Maintenance

750.00

9,000.00

Cloud Database + Storage

1,625.00

19,500.00

The table presents the breakdown of the project's estimated development and operational costs, assuming a three-month development period. It includes development expenses, user training, and additional hardware/software requirements, resulting in a total one-time cost of ₱114,500.00. It also outlines the recurring expenses for software maintenance, cloud database and storage, communication, and domain renewal, with an estimated annual cost of ₱31,800.00.

Total One Time Cost = Total Development Cost + Total

User Training + Total Additional Hardware/Software

3,500.00

TOTAL

31,800.00

TOTAL

900.00

Domain Renewal (year)

900.00

2,400.00

200.00

Incremental Communication

UNIT 2: Systems Planning

• Benefit

IT303: SYSTEMS ANALYSIS AND DESIGN

2

Breakdown of Tangible Benefit Worksheet

A. SUPPLIES COST

EXISTING SYSTEM

Description

Qty

Price/Qty

Sub_Total

Folders (bundle)

4

150.00

600.00

Ballpen (box)

3

150.00

450.00

Bond Papers (ream)

12

250.00

3,000.00

Carbon Paper (pack)

1

150.00

150.00

Record Book (pc)

6

80.00

480.00

Vouchers (pad)

12

60.00

720.00

Ink (bottle)

6

350.00

2,100.00

TOTAL

7,500.00

PROPOSED SYSTEM

Description

Qty

Price/Qty

Sub_Total

Folders (bundle)

2

150.00

300.00

Ballpen (box)

2

150.00

300.00

Bond Papers (ream)

4

250.00

1,000.00

Record Book (pc)

2

80.00

160.00

0

400.00

0.00

Ink (bottle)

3

350.00

1,050.00

TOTAL

2,810.00

Supplies Cost Reduction = Total Supplies of the Existing System − Total Supplies of the Proposed System

Supplies Cost Reduction

4,690.00

B. LABOR AND PRODUCTIVITY VALUE

EXISTING SYSTEM

Activity

Allocated Cost/

Month

Annual

Inventory monitoring

6,000.00

72,000.00

Report preparation

2,400.00

28,800.00

Reconciliation / follow-up

3,600.00

43,200.00

TOTAL

144,000.00

PROPOSED SYSTEM

Activity

Allocated Cost/

Month

Annual

Inventory monitoring

3,000.00

36,000.00

Report preparation

900.00

10,800.00

Reconciliation / follow-up

1,800.00

21,600.00

TOTAL

68,400.00

Productivity Value = Existing Allocated Labor Cost − Proposed Allocated Labor Cost

Labor Productivity Value

75,600.00

Total Annual Tangible Value = Productivity Value + Supplies Cash Savings

Total Annual Tangible Value

80,290.00

The table presents the breakdown of the project's estimated tangible benefits by comparing the expenses of the existing system and the proposed system. It highlights a supplies cost reduction of ₱4,690.00 and an annual labor productivity value of ₱75,600.00 through improved inventory monitoring, report preparation, and reconciliation processes. Overall, the proposed system is expected to generate total annual tangible benefits of ₱80,290.00, demonstrating its potential to reduce operational expenses and improve work efficiency.

IT303: SYSTEMS ANALYSIS AND DESIGN

UNIT 2: Systems Planning

Planning Basis

This section presents the assumptions and estimated values used in calculating the project's development costs, operational expenses, and expected benefits. These estimates cover training, system deployment, cloud services, and administrative labor requirements, providing a basis for evaluating the financial feasibility of the proposed system.

The table summarizes the planning assumptions used in the cost-benefit analysis, including training duration, deployment requirements, exchange rates, cloud subscription costs, and labor valuation. It also compares the estimated monthly working hours of the existing and proposed systems, highlighting potential time savings in inventory monitoring, report preparation, and reconciliation activities.

Supporting input

Estimate

Unit / basis

Training duration

2

days

Cloud deployment setup quantity

1

setup service

External backup drive quantity

1

one drive

Open-source / SSL package quantity

1

free package

Planning exchange rate

65

PHP per USD

Hosted backend subscription

25

USD per month

Administrative time valuation

150.00

PHP per person-hour

Existing inventory-monitoring time

40

person-hours per month

Existing report-preparation time

16

person-hours per month

Existing reconciliation / follow-up time

24

person-hours per month

Proposed inventory-monitoring time

20

person-hours per month

Proposed report-preparation time

6

person-hours per month

Proposed reconciliation / follow-up time

12

person-hours per month

3