UNIT 2: Systems Planning | PLANNING ESTIMATES (PHP)

IT303: SYSTEMS ANALYSIS AND DESIGN

1

BREAKDOWN OF ONE TIME COST WORKSHEET

Assumed project development duration: 3 MONTHS (part-time project fees)

A. Development Cost

Description

Fee/Month

Mo.

Sub_Total

System Analyst (PT)

10,000.00

3

30,000.00

Programmer (PT)

20,000.00

3

60,000.00

Encoder (PT)

5,000.00

1

5,000.00

Research / QA (PT)

6,000.00

2

12,000.00

TOTAL

107,000.00

B. User Training

Description

Honoraria/day

Sub_Total

User Training (2 days)

1,500.00

3,000.00

Training Kit

1,000.00

1,000.00

TOTAL

4,000.00

C. ADDITIONAL HARDWARE/SOFTWARE

Description

Unit Cost

Sub_Total

Cloud Database Setup

1,000.00

1,000.00

External Drive

2,500.00

2,500.00

Open-source Tools /

Free SSL

0.00

0.00

TOTAL

3,500.00

Total One Time Cost = Total Development Cost + Total

User Training + Total Additional Hardware/Software

BREAKDOWN OF ONE TIME COST WORKSHEET

A. Development Cost

107,000.00

B. User Training

4,000.00

C. Additional

Hardware/Software

3,500.00

TOTAL ONE TIME COST

114,500.00

Total One Time Cost = Total Development Cost + Total

User Training + Total Additional Hardware/Software

RECURRING COST

All financial figures are planning estimates in PHP, not actual company expenses. Maintenance, hosting and communication rates are monthly;

renewals are annual. Free or bundled items are explicitly shown as 0.00. See Planning Basis for assumptions and sources.

Description

Rate (PHP)

Annually

Software Maintenance

750.00

9,000.00

Cloud Database + Storage

1,625.00

19,500.00

Static Frontend Hosting

0.00

0.00

Incremental Communication

200.00

2,400.00

Domain Renewal (year)

900.00

900.00

Software License Renewal

0.00

0.00

TOTAL

31,800.00

PHP

EST.

UNIT 2: Systems Planning | PLANNING ESTIMATES (PHP)

IT303: SYSTEMS ANALYSIS AND DESIGN

2

Training Kit

1,000.00

1,000.00

TOTAL

4,000.00

C. ADDITIONAL HARDWARE/SOFTWARE

Description

Unit Cost

Sub_Total

Cloud Database Setup

1,000.00

1,000.00

External Drive

2,500.00

2,500.00

Open-source Tools /

Free SSL

0.00

0.00

TOTAL

3,500.00

Total One Time Cost = Total Development Cost + Total

User Training + Total Additional Hardware/Software

The estimated one-time investment is PHP 114,500.00: development PHP 107,000.00, user training PHP 4,000.00, and

deployment/backup hardware PHP 3,500.00. Estimated annual recurring cost is PHP 31,800.00. These figures form a planning

scenario and are not actual company spending or approved vendor quotations.

The green company monitoring table records 758 units across 26 equipment categories. It identifies 19 round shovels, 75 GI

pipes and 369 swivel clamps under “Missing or No Report,” totaling 463 units. These are reconciliation gaps; the table does not

establish confirmed financial losses.

Description

Rate (PHP)

Annually

Software Maintenance

750.00

9,000.00

Cloud Database + Storage

1,625.00

19,500.00

Static Frontend Hosting

0.00

0.00

Incremental Communication

200.00

2,400.00

Domain Renewal (year)

900.00

900.00

Software License Renewal

0.00

0.00

TOTAL

31,800.00

PHP

EST.

Estimated annual operational value is PHP 80,290.00, comprising PHP 4,690.00 in supplies cash savings and PHP 75,600.00 in

released staff capacity. The capacity value is not payroll savings. Supplies savings alone do not cover the PHP 31,800.00 yearly

running cost; the net cash requirement remains PHP 27,110.00 per year.

UNIT 2: Systems Planning | PLANNING ESTIMATES (PHP)

• Benefit

IT303: SYSTEMS ANALYSIS AND DESIGN

3

Breakdown of Tangible Benefit Worksheet

A. SUPPLIES COST

EXISTING SYSTEM

Description

Qty

Price/Qty

Sub_Total

Folders (bundle)

4

150.00

600.00

Ballpen (box)

3

150.00

450.00

Bond Papers (ream)

12

250.00

3,000.00

Carbon Paper (pack)

1

150.00

150.00

Record Book (pc)

6

80.00

480.00

Vouchers (pad)

12

60.00

720.00

Ink (bottle)

6

350.00

2,100.00

TOTAL

7,500.00

PROPOSED SYSTEM

Description

Qty

Price/Qty

Sub_Total

Folders (bundle)

2

150.00

300.00

Ballpen (box)

2

150.00

300.00

Bond Papers (ream)

4

250.00

1,000.00

Record Book (pc)

2

80.00

160.00

USB (piece)

0

400.00

0.00

Ink (bottle)

3

350.00

1,050.00

TOTAL

2,810.00

Supplies Cost Reduction = Total Supplies of the Existing System − Total Supplies of the Proposed System

Supplies Cost Reduction

4,690.00

B. LABOR AND PRODUCTIVITY VALUE

EXISTING SYSTEM

Activity

Allocated Cost/

Month

Annual

Inventory monitoring

6,000.00

72,000.00

Report preparation

2,400.00

28,800.00

Reconciliation / follow-up

3,600.00

43,200.00

TOTAL

144,000.00

PROPOSED SYSTEM

Activity

Allocated Cost/

Month

Annual

Inventory monitoring

3,000.00

36,000.00

Report preparation

900.00

10,800.00

Reconciliation / follow-up

1,800.00

21,600.00

TOTAL

68,400.00

Productivity Value = Existing Allocated Labor Cost − Proposed Allocated Labor Cost

Labor Productivity Value

75,600.00

Total Annual Tangible Value = Productivity Value + Supplies Cash Savings

Total Annual Tangible Value

80,290.00

Estimated annual supplies spending falls from PHP 7,500.00 to PHP 2,810.00, a potential cash saving of PHP 4,690.00.

Allocated labor falls from PHP 144,000.00 to PHP 68,400.00, releasing capacity valued at PHP 75,600.00 per year. Combined

tangible value is PHP 80,290.00; no salary or headcount reduction is assumed.

No equipment-loss or recovery saving is credited (PHP 0.00). The 463 missing or unreported units remain a reconciliation concern,

not confirmed losses. A USB purchase is unnecessary in this scenario because cloud reporting and the separately budgeted backup

drive are available; its subtotal is PHP 0.00.

HAND TOOLS AND OTHERS MONITORING

ITEM

NO.

POWER TOOLS

QTY.

NEED TO COMPLY

MISSING OR

NO REPORT

1

SHOVEL (PALA, LAPAD)

19

—

—

2

SHOVEL (PALA, BILOG)

23

42

19

3

BARETA

13

—

—

4

ITAK

4

—

—

5

PIKO

4

—

—

6

PLASTIC DRUM 200L

14

—

—

7

IBC WATER TANK 1000L

5

—

—

8

WHEEL BARROW

4

—

—

9

OXYGEN TANK

3

—

—

10

GAS TANK

5

—

—

11

ELECTRIC KETTLE

2

—

—

12

EXTENSION

10

—

—

13

DOUBLE BURNER STOVE

8

—

—

14

LABABO

5

—

—

15

MASO

4

—

—

16

GARDEN HOSE

5

—

—

17

GI PIPES

225

300

75

18

BASE JACK

27

—

—

19

U-JACK

56

—

—

20

BUCKETS

39

—

—

21

CATWALK FLATFORM SCAFFOLDING

33

—

—

22

H-FRAME SCAFFOLDING

64

—

—

23

BRACES SCAFFOLDING

41

—

—

24

WATER-PUMP

2

—

—

25

GARDEN SPRINKLER

2

—

—

26

SWIVEL CLAMP

141

510

369

SOURCE CHECK: 26 populated categories; 758 recorded units; 463 missing or unreported units.

A dash means not reported in the source, not zero. Only three categories have supplied requirements and gaps. The 463 units are not confirmed

physical losses. “CATWALK FLATFORM SCAFFOLDING” preserves the source spelling; unused row 27 is omitted.

Source: user-supplied green “HAND TOOLS AND OTHERS MONITORING” image. Application records are demonstration data and are excluded.

COMPANY DATA SOURCE: GREEN INVENTORY TABLE ONLY

4

PLANNING BASIS — EDITABLE ESTIMATES (PHP)

These financial values and task timings are illustrative estimates, not actual company expenses. Only the green inventory quantities are

company data. A three-month build is assumed; project fees cover part-time services.

Supporting input

Estimate

Unit / basis

Training duration

2

days

Cloud deployment setup quantity

1

setup service

External backup drive quantity

1

one drive

Open-source / SSL package quantity

1

free package

Planning exchange rate

65

PHP per USD

Hosted backend subscription

25

USD per month [S1]

Administrative time valuation

150.00

PHP per person-hour

Existing inventory-monitoring time

40

person-hours per month

Existing report-preparation time

16

person-hours per month

Existing reconciliation / follow-up time

24

person-hours per month

Proposed inventory-monitoring time

20

person-hours per month

Proposed report-preparation time

6

person-hours per month

Proposed reconciliation / follow-up time

12

person-hours per month

Cost boundaries: coding/testing is covered by the development retainers; PHP 1,000 setup covers account provisioning and deployment checks.

The backup drive is a separate offline export copy. Hosted database storage and bundled database backups are paid once; frontend hosting,

open-source licenses and SSL add no separate fee.

Labor basis: estimated monthly task time falls from 80 to 38 person-hours. The 42 hours released each month equal 504 hours/year; at PHP

150/hour, productivity value is PHP 75,600/year. This does not reduce payroll. Supplies savings are PHP 4,690/year; after PHP 31,800 recurring

costs, net cash impact is negative PHP 27,110/year.

BENCHMARKS AND SOURCES — CHECKED 24 OCTOBER 2026

[S1] Supabase Pro: USD 25/month starting price, within stated quotas. https://supabase.com/pricing

[S2] Cloudflare Pages Free: static hosting limits apply. https://developers.cloudflare.com/pages/platform/limits/

[S3] Registrar: no-markup domain pricing and included SSL. PHP 900 is an allowance. https://www.cloudflare.com/domains/

[S4] Philippine wage context only; company wages are unknown. https://nwpc.dole.gov.ph/ncr/

[S5] Official FX reference. PHP 65/USD is a rounded planning conversion. https://www.bsp.gov.ph/SitePages/Statistics/exchangerate.aspx

Other rates, supplies quantities, hardware allowance and time reductions are analyst estimates, not quotations. Training includes a basic two-day orientation; any

additional paid participant overtime needs a revised budget. Confirm taxes, actual usage and remaining development scope before spending.

PLANNING ESTIMATES; COMPANY SOURCE: GREEN INVENTORY TABLE ONLY

5